|  |  |  |
| --- | --- | --- |
| **MILESTONE-BASED SCHEDULE** | | |
| **Project Name** | **VSB\_Plus** | |
| **Milestone** | | **Date** |
| Collect the course data from the UofR website  Build up the database with course detail  Setup the web server | | Jan 11 2021 ( Start of winter semester) |
| Improve the web page functions, make the web work appropriately.  Build the connection between the page view and database model.  Data visualization | | Jan 21 2021 (Scrum #1) |
| Make the Vlog about project progress  Start to code test and user test | | Feb 4 2021 (Vlog #1) |
| Code/ User testing | | Feb 25 2021 (Project bazaar day) |
| Project poster | | Mar 4 2021 (Scrum #5) |
| Customer help/ user training (User Document) | | Mar 18 2021 (Vlog #5) |
| Code quality review report  Project experience report | | Apr 1 2021 (Scrum #6) |
|  | | Apr 8 2021 (Vlog #6) |
| Project day | | Apr 10 2021 (Project day) |