|  |  |  |
| --- | --- | --- |
| **MILESTONE-BASED SCHEDULE** | | |
| **Project Name** | **VSB\_Plus** | |
| **Milestone** | | **Date** |
| Project intro vlog | | Sep 23 2020 (intro vlog) |
| Business case and project charter  Problem & requirements prerequisites  Starting of project roadmaps  Prototypes(lo-fidelity) | | Oct 5 2020 (Scrums #1) |
| 1st project progress video blog (vlog)  System/architectural design pictures | | Oct 19 2020 (vlog #1) |
| Role-based access/security provisions  Prototypes(hi-fidelity) | | Nov, 2 2020 (Scrums #2) |
| 2nd project progress video blog (vlog)  Coding | | Nov 16 2020 (vlog #2) |
| Project promotional package/readme  Coding  Project poster | | Nov 30 2020 (Scrums #3) |
| 3rd project progress video blog (vlog)  Code quality review report  Code testing plan/results  User testing plan/results  Customer help/user training/knowledgebase | | Dec 7 2020 (Vlog #3) |
| Collect the course data from the UofR website  Build up the database with course detail  Setup the web server | | Jan 11 2021 ( Start of semester) |
| Improve the web page functions, make the web work appropriately.  Build the connection between the page view and database model.  Data visualization | | Jan 21 2021 (Scrum #4) |
| Make the Vlog about project progress  Start to code test and user test | | Feb 4 2021 (Vlog #4) |
| Code/ User testing | | Feb 25 2021 (Project bazaar day) |
| Project poster | | Mar 4 2021 (Scrum #5) |
| Customer help/ user training (User Document) | | Mar 18 2021 (Vlog #5) |
| Code quality review report  Project experience report | | Apr 1 2021 (Scrum #6) |
|  | | Apr 8 2021 (Vlog #6) |
| Project day | | Apr 10 2021 (Project day) |